360ENGAGE Platform Development Roadmap
Technical Architecture Scope and Phased Build Budget | DRAFT V1.0

Internal planning draft for Stewart Irvine and Shake Dewan
Comprehensive 12-18 month roadmap with Phase 1 MVP, Phase 2, Phase 3, and Year 2 extension

Business context:
360ENGAGE is an app-optional fan intelligence and transaction orchestration platform for sports clubs and venues. It uses QR-triggered entry, ultra-fast PWA micropages, conversational AI, and modular backend integrations to convert fan interactions into transactions, first-party data, and measurable commercial outcomes. The initial deployment priority is a working MVP suitable for pilot use with a club such as Sutton United. The platform must be architected in phases to reduce technical risk, manage capital efficiently, and support future Canadian government grant applications, while assuming grant funding is uncertain and cannot be relied on.

This document defines the phased product, architecture, integration, and delivery roadmap for 360ENGAGE, including MVP scope, technical dependencies, budget ranges, and grant-aware build assumptions required to move from pilot deployment to scalable commercial infrastructure.

360ENGAGE is an app-optional fan intelligence and transaction orchestration platform for sports venues and clubs. It uses QR-triggered entry, ultra-fast PWA experiences, conversational AI, and backend integrations to convert fan interactions into transactions, first-party data, and measurable commercial outcomes.

Phase 1: MVP Validation Layer
Phase 2: Multi-Channel Orchestration Layer
Phase 3: Intelligence and Enterprise Scale Layer

| Strategic purpose | Define the complete 360ENGAGE build path from pilot MVP to scalable club platform, with sufficient budget discipline to support seed financing deployment and future valuation growth. |
| --- | --- |
| Funding context | Phase 1 is targeted at an MVP budget of approximately CAD $250,000. The broader 0-12-month base roadmap is designed to sit inside a seed financing envelope of approximately CAD $750,000, with the 12-18-month extension expected to be funded through traction, follow-on capital, grants, or a combination of these sources. |
| Commercial logic | Use the MVP to prove product utility at Sutton FC, create a reference deployment, sign additional clubs, expand the fan data asset, and improve valuation before the next financing event. |
| Delivery model | Canadian-led fractional CTO plus specialist contractors, using a hybrid of no-code acceleration and custom development to maximize speed, IP ownership, and grant alignment. |

1. Executive Overview

360ENGAGE should be built as a staged platform rather than a single monolithic product. The Phase 1 Sutton FC deployment is the entry point, but it is only the first commercial proof point in a broader 12 to 18-month program. The roadmap below is therefore designed to connect four objectives: launch a credible MVP, convert the MVP into additional club sales, harden the product into a reusable platform, and use that traction to support valuation growth and follow-on financing.

The central strategic principle is to separate pilot utility from long-term platform ambition without losing the architecture required for scale. Phase 1 must be lean enough to deliver quickly and within the MVP budget target. Phases 2 and 3 must convert the MVP into a repeatable commercial platform. The 12 to 18-month extension must position 360ENGAGE for enterprise readiness, broader club adoption, stronger data value, and expanded product defensibility.

2. Platform Definition

360ENGAGE is a browser-first, app-optional fan service, transaction, and fan intelligence platform for sports clubs and venues. It uses QR-triggered entry, ultra-fast PWA experiences, workflow-based conversational assistance, modular transaction paths, and a lightweight club-owned data layer to convert fan interactions into service outcomes, transactions, and first-party intelligence.

The product should not be framed merely as a club app or a chatbot. It is better defined as a venue interaction layer and commercial orchestration platform that sits between the club and the fan across key matchday and non-matchday journeys. In practical terms, it can capture previously invisible fans, improve support and conversion, and establish a growing data asset that compounds in value as more clubs and more interactions enter the system.

3. Build Objectives by Stage

| Planning Item | Definition |
| --- | --- |
| Phase 1 | Prove that a low-friction, QR-led, browser-based MVP can work in a live club environment, resolve high-value fan needs, and capture actionable first-party data. |
| Phase 2 | Deepen product reliability and transaction capability, while reducing one-off implementation friction and strengthening the architecture for additional club onboarding. |
| Phase 3 | Transform the product from a successful pilot into a commercially reusable platform that can support multiple clubs, richer reporting, sponsor activation, and stronger monetization. |
| Year 2 extension | Advance toward enterprise-grade capability, scalable operations, enhanced AI, deeper CRM functionality, and stronger strategic finance positioning. |

4. Phased Development Roadmap

| Phase | Timeline | Primary Objective | Core Build Scope | Indicative Budget (CAD) |
| --- | --- | --- | --- | --- |
| Phase 1 | 0-3 months | Launch pilot-grade MVP for Sutton FC and prove low-friction fan entry, service resolution, and first-party data capture. | QR routing, browser PWA, workflow-based support, lightweight CRM, membership and donation flow, ticket and upgrade pathway, dashboard, basic analytics. | $225,000-$275,000 |
| Phase 2 | 3-6 months | Harden product, deepen transactions, and prepare reusable architecture for additional club deployments. | Integration abstraction layer, payments hardening, merchandise and F&B enablement, stronger admin tools, content and campaign management, API discovery adapters, pilot analytics. | $150,000-$200,000 |
| Phase 3 | 6-12 months | Move from single-club pilot to commercial platform capable of signing and onboarding additional clubs. | Multi-club configuration layer, improved fan graph, sponsor modules, channel connectors, enhanced reporting, app-embed readiness, automation upgrades, security and scale hardening. | $250,000-$325,000 |
| Year 2 | 12-18 months | Scale toward enterprise readiness and position for follow-on financing, strategic partnerships, or grant-supported acceleration. | Tenant administration, deeper AI decisioning, expanded CRM capability, benchmark analytics, multilingual support, partner integrations, data monetization preparation. | $200,000-$350,000 |

5. Phase 1: 0-3 Months MVP

Phase 1 should be treated as the launch foundation, not as the complete product. Its job is to prove that fans will use a browser-first, QR-triggered experience without app download friction and that the club can extract both operational value and commercial insight from those interactions.

The MVP should include seat-level and concourse-level QR routing, ultra-fast PWA pages, structured workflow-based support journeys, a lightweight proprietary CRM and Fan Graph layer, membership support and renewal capability, donation flow, and at least a credible ticketing and upgrade pathway. Merchandise and food and beverage should be architected in Phase 1, but the depth of live integration may vary depending on Sutton discovery, API availability, and operational readiness.

The customer-service layer is especially important in the MVP because it creates immediate utility even before every commerce pathway is fully mature. Core service use cases should include front-office and membership questions, ticketing help and seat finding, matchday FAQs including transport and getting home, and upgrade inquiries.

Business outcome: establish a live reference deployment that proves utility, creates case-study value, and supports club acquisition conversations.

Product outcome: validate QR entry, PWA engagement, workflow automation, and first-party data capture in a live environment.

Finance outcome: hold the MVP inside the target budget range of approximately CAD $250,000, subject to discovery and integration complexity.

6. Phase 2: 3-6 Months Product Hardening and Commercial Readiness

Phase 2 should focus on turning the MVP from a club-specific launch into a more resilient and commercially sellable product. This stage should improve integration abstraction, reduce operational fragility, and strengthen the transaction layer so 360ENGAGE can be sold with greater confidence to clubs beyond Sutton FC.

Priority work in this phase should include hardening payment flows, creating reusable integration adapters, improving the admin and campaign layer, building better reporting, and moving merchandise and food and beverage pathways from pilot-level structure toward more dependable execution. This phase should also improve configuration logic so club-specific content, venue logic, and campaign routing can be reused without rebuilding the product from scratch each time.

Business outcome: reduce implementation friction and improve credibility in sales conversations with additional clubs.

Product outcome: create reusable modules rather than one-off workflows tied only to Sutton FC.

Finance outcome: use the traction generated by the MVP to support the next stage of deployment without compressing margin through excessive custom work.

7. Phase 3: 6-12 Months Platform Expansion and Multi-Club Readiness

Phase 3 should be the point where 360ENGAGE begins to behave like a platform rather than a pilot product. By this stage, the architecture should support onboarding additional clubs through configurable modules, stronger reporting, and a more mature Fan Graph framework. This phase is also where sponsor activation, campaign management, and richer channel connectivity can begin to create a broader commercial value proposition.

The system should add a multi-club configuration layer, stronger data structures, more robust campaign tools, app-embed readiness for clubs that want to surface the experience inside their own app, and a clearer bridge from operational support workflows into monetization and data value. Security, QA, and system resilience should also be increased because the product will be supporting a wider client footprint and carrying a more meaningful data burden.

Business outcome: sign and onboard additional clubs using a reusable operating model rather than a bespoke implementation approach.

Product outcome: create a true platform spine, including reusable configuration, stronger analytics, and a more valuable data asset.

Finance outcome: support a higher valuation narrative by showing not only product utility, but repeatability, growing adoption, and stronger gross margin potential.

8. Year 2 Extension: 12-18 Months Scale, Intelligence, and Strategic Finance Positioning

The 12 to 18 month extension should focus on scaling the platform toward enterprise readiness and preparing 360ENGAGE for more substantial financing, partnerships, or strategic exits. The commercial emphasis should shift from proving the model to demonstrating compounding platform value across fan intelligence, service automation, sponsor activation, and club data infrastructure.

This stage should include deeper AI decisioning, stronger multi-tenant administration, expanded CRM capability, multilingual and multi-market readiness, richer benchmark reporting, and the operational controls required for a larger club network. It should also prepare the business for more advanced monetization options, including data products, premium reporting, and strategic integrations with external systems.

Business outcome: demonstrate that 360ENGAGE is not only a club service tool, but a scalable platform with defensible data and workflow assets.

Product outcome: move from modular platform to enterprise-ready operating layer.

Finance outcome: strengthen the basis for follow-on financing, grants, strategic partnerships, or larger commercial agreements.

9. Technical Architecture Scope

The architecture should be staged, modular, and commercially disciplined. It should support a lean MVP in Phase 1 while preserving the extensibility needed for Phases 2 and 3. The architecture therefore needs six primary layers: front-end experience, routing and workflow orchestration, identity and CRM, transaction and integration services, operations and admin tools, and infrastructure plus monitoring.

Front-end experience layer: mobile browser, PWA shell, QR landing pages, service workflows, transaction screens, and campaign content.

Routing and workflow layer: QR resolution, seat and concourse logic, rules engine, workflow state, escalation handling, and service orchestration.

Identity and CRM layer: lightweight profile store, consent management, fan interaction history, Fan Graph schema, tagging, and basic segmentation.

Transaction and integration layer: payment abstraction, ticketing connectors, membership and donation flows, merchandise and food and beverage modules, and handoff logic where APIs are absent.

Operations layer: admin dashboard, campaign and content management, service monitoring, reporting, and club configuration controls.

Infrastructure layer: cloud hosting, authentication, logging, DevOps, analytics instrumentation, QA environments, and security controls.

The architecture should also distinguish between confirmed modules and discovery-gated modules. Anything dependent on Sutton systems, payment rails, or venue operations should be built through an abstraction layer wherever possible. This is important both for speed and for future re-use across clubs.

10. Business Workflow Diagram Notes

The business workflow diagram should be centered on the fan journey, with club operations shown as the supporting backend workflow. The recommended sequence is: scan, identify context, launch PWA, route to primary journey, resolve through service flow or transaction path, capture outcome, write interaction data to the CRM and Fan Graph, and surface operational visibility through the dashboard.

The backend operational view should show how fan intents are categorized, which journeys can be resolved automatically, which require handoff, how transactions are processed or staged, and how service and commercial events become part of the growing club data asset. This diagram should help Shake and stakeholders see that the product is not only a front-end experience. It is also an operating workflow that connects support, transactions, and intelligence.

11. Resource Model

The preferred build model is a Canadian-led fractional CTO plus specialist contractors. This is the right balance for speed, cost discipline, and IP control. The core delivery team should include a fractional CTO, a product and UX lead, a front-end PWA developer, a back-end and integration developer, an automation and conversational workflow specialist, and QA or implementation support. No-code tools can be used selectively to accelerate internal dashboards or workflow prototypes, but core intellectual property should remain under custom control.

12. Phased Build Budget

The table below provides an indicative phased build budget in CAD. It is designed to support planning for a seed financing deployment of approximately CAD $750,000 across the first 12 months, while also showing the expected Year 2 extension budget. The range structure reflects the fact that integration complexity, club system discovery, and the live depth of transaction pathways may materially affect final cost.

| Workstream | Phase 1 0-3 months | Phase 2 3-6 months | Phase 3 6-12 months | Year 2 12-18 months |
| --- | --- | --- | --- | --- |
| Product strategy, UX, and journey design | $20k-$30k | $12k-$18k | $18k-$25k | $15k-$25k |
| PWA front-end and fan-facing journeys | $45k-$60k | $25k-$35k | $35k-$45k | $25k-$40k |
| Back-end, routing, and application logic | $35k-$45k | $20k-$30k | $30k-$40k | $25k-$35k |
| CRM and Fan Graph data layer | $25k-$35k | $18k-$25k | $30k-$40k | $35k-$50k |
| Workflow automation and AI assistance | $25k-$35k | $18k-$25k | $30k-$40k | $30k-$45k |
| Payments, ticketing, and transaction orchestration | $30k-$40k | $25k-$35k | $35k-$45k | $25k-$40k |
| Merchandise and F&B integration modules | $10k-$15k | $20k-$30k | $25k-$35k | $20k-$30k |
| Admin dashboard and campaign management | $15k-$20k | $10k-$15k | $18k-$25k | $15k-$25k |
| Infrastructure, security, QA, and DevOps | $10k-$15k | $8k-$12k | $15k-$20k | $15k-$25k |
| Project management and contingency | $10k-$20k | $10k-$15k | $14k-$20k | $20k-$35k |
| Indicative phase total | $225k-$275k | $150k-$200k | $250k-$325k | $200k-$350k |

Budget interpretation: the first 12 months of the roadmap can be planned within a working envelope of approximately CAD $625,000 to CAD $800,000. This is directionally aligned with a seed financing target of approximately CAD $750,000, with the expectation that final allocation will be refined based on discovery, contractor rates, and the degree of live integration committed in each phase. The 12 to 18 month extension should be presented as the next growth budget rather than assumed to be fully financed by the initial seed.

13. Strategic Financing Logic

The financing strategy should be presented in three steps. Step one is to deploy approximately CAD $250,000 into a disciplined MVP that can launch, prove utility, and create an initial reference case. Step two is to use the remaining seed capital to harden the product, sign additional clubs, and convert the MVP into a commercial platform with improving implementation efficiency. Step three is to use that evidence base, including club traction, product maturity, and a growing data asset, to support a stronger valuation and a more favorable next financing event.

This is a more credible investor story than trying to raise against a concept alone. It ties capital deployment to visible milestones, reduces product risk, and shows how the MVP becomes a valuation engine rather than just a development expense.

14. Grant Positioning

The roadmap should remain grant-aware but not grant-dependent. Canadian development is strategically important because it supports IP positioning, commercialization logic, and access to applicable grant programs. That said, the platform must remain viable even if grant timing is uncertain. The strongest grant framing is a blended thesis across AI-enabled digital infrastructure, sports and venue innovation, commercialization of Canadian software IP, and exportable data-driven platform development.

15. Recommended Closing Position

360ENGAGE should be presented as a staged platform build, not as a single pilot budget. Sutton FC is the first deployment, but the actual objective is to create a broader fan interaction and intelligence platform that can be reused across clubs. The roadmap therefore needs to connect the MVP budget, the seed deployment strategy, the multi-phase technical architecture, and the valuation logic into one coherent plan. Phase 1 proves the model. Phases 2 and 3 convert it into a repeatable platform. The 12 to 18 month extension prepares the business for scale, stronger economics, and more strategic financing options.

16. Working Assumptions Still Requiring Commercial Confirmation

Several issues should remain explicitly marked as working assumptions until the Sutton discovery process and subsequent customer conversations are complete. These do not undermine the roadmap, but they will affect final build sequencing and implementation detail. The most material variables are the club's existing ticketing, CRM, POS, and payments environment; the degree to which merchandise and food and beverage should be fully live in Phase 1 versus staged; and the operational responsibilities between club staff and platform workflows on matchdays.

Whether ticket purchase and payment should sit fully inside the PWA in early releases or use assisted handoff for part of the journey.

Which third-party systems should be integrated directly, abstracted through middleware, or replaced by lightweight 360ENGAGE-native modules.

How aggressively AI automation should evolve after the MVP, especially where clubs require higher trust, human review, or brand-safe workflow controls.

The balance between a lightweight proprietary CRM layer and the future roadmap toward a more complete club CRM replacement.

17. Immediate Planning Actions for Stewart and Shake

The next practical step is to use this document as the planning spine for a working session that locks scope, delivery sequence, and budget posture. That session should not attempt to answer every technical question in one sitting. It should answer the questions that drive capital deployment and implementation order.

Confirm the MVP line items that must be live at Sutton FC and separate them from pathways that can remain hybrid, staged, or discovery-gated.

Choose the working budget posture for internal planning: lean, base, or expanded within the CAD $250,000 Phase 1 target and the broader seed deployment envelope.

Agree the platform narrative for investors: MVP first, additional clubs second, valuation uplift third, then follow-on financing from a stronger position.

Convert this roadmap into a board-style one-page summary, a schematic architecture slide, and a financial deployment schedule tied to the seed raise.